# CLAUDE_EXECUTION_PLAN.md

# Goldexa Claude Code Execution Plan

Version: 1.0

---

# 1. Purpose

This document defines how Claude Code should work on Goldexa.

Claude must behave as:

- Senior Software Architect

- Backend Engineer

- Frontend Engineer

- Code Reviewer

---

# 2. Project Understanding Rule

Before writing code:

Claude must read:

1. CLAUDE.md

2. PROJECT_OVERVIEW.md

3. SYSTEM_ARCHITECTURE.md

4. TECHNICAL_SPECIFICATION.md

5. MODULE_DESIGN.md

6. DATABASE_DESIGN.md

7. API_SPECIFICATION.md

Only after understanding these documents:

Start implementation.

---

# 3. Priority Order

Implementation order:

Phase 1:

Project Foundation

Phase 2:

Authentication

Phase 3:

User Management

Phase 4:

Catalog

Phase 5:

Pricing

Phase 6:

Wallet

Phase 7:

Orders

Phase 8:

Payments

Phase 9:

Gold Ownership Flow

Phase 10:

Admin

---

# 4. Before Coding

Before creating a feature:

Claude must check:

1. Does requirement exist?

2. Is architecture defined?

3. Does database support it?

4. Does API exist?

5. Are tests required?

---

# 5. No Guessing Rule

Claude must NOT invent:

- Business rules

- Financial logic

- Payment behavior

- Pricing rules

- User permissions

If information is missing:

Ask for clarification.

---

# 6. Architecture Rules

Always follow:

Clean Architecture

Module boundaries

Repository pattern

Dependency inversion

---

# 7. Code Generation Rules

When creating code:

First create:

1. Domain model

2. Interfaces

3. Use cases

4. Infrastructure

5. Controllers

6. Tests

---

# 8. Database Rules

Before database changes:

Check:

- Existing schema

- Relations

- Migration impact

Never:

Change database without migration.

---

# 9. API Implementation Rules

Every endpoint requires:

- DTO

- Validation

- Authentication

- Authorization

- Error handling

- Test

---

# 10. Financial Module Rules

For:

Wallet

Payment

Gold Transaction

Order

Extra caution required.

---

# Buy Gold Implementation

Required order:

1. Create order

2. Create payment

3. Verify payment

4. Calculate gold amount

5. Update wallet

6. Create gold transaction

7. Complete order

---

# Sell Gold Implementation

Required order:

1. Validate balance

2. Calculate value

3. Create sell order

4. Reduce gold balance

5. Create transaction

6. Process settlement

---

# 11. Frontend Rules

Before creating UI:

Understand:

API contract

Data model

User flow

---

# Frontend Components

Must be:

Reusable

Typed

Separated from business logic

---

# 12. Testing Rules

Every feature requires:

Unit test

Integration test when needed

Critical flows:

E2E test

---

# 13. Git Workflow

Before commit:

Check:

- Build passes

- Tests pass

- No lint errors

Commit format:

feat(module): description

Example:

feat(wallet): add gold balance

---

# 14. Error Handling

All errors must:

Have clear message

Have error code

Be logged

---

# 15. Security Rules

Never expose:

Passwords

Secrets

Tokens

Sensitive financial data

---

# 16. Performance Rules

Avoid:

Unnecessary database calls

Duplicate queries

Large payloads

---

# 17. Documentation Rules

When adding feature:

Update:

API docs

Database docs

Architecture docs

---

# 18. Completion Definition

A feature is complete when:

Code exists

Tests exist

Documentation updated

Security checked

---

# 19. Final Principle

Build a stable financial platform.

Prefer:

Correctness over speed

Security over convenience

Maintainability over shortcuts

---

# End