# DEVELOPMENT_ROADMAP.md

# Goldexa Development Roadmap

Version: 1.0

---

# 1. Purpose

This document defines the implementation order of Goldexa.

The goal is to build the platform incrementally.

Development must follow priorities.

---

# 2. Development Strategy

Goldexa is developed in phases:

Phase 1:

Foundation

Phase 2:

Core Platform

Phase 3:

Financial Features

Phase 4:

Admin and Growth

---

# Phase 1 - Foundation

Goal:

Create the technical base.

---

# Tasks

## Project Setup

Create:

Backend

Frontend

Database

Docker environment

---

## Backend Setup

Implement:

- NestJS project

- TypeScript configuration

- Environment handling

- Database connection

---

## Frontend Setup

Implement:

- Next.js project

- TypeScript

- Routing

- UI system

---

## Infrastructure

Setup:

- Docker

- PostgreSQL

- Redis

---

# Phase 2 - Authentication

Goal:

Create secure user management.

---

# Features

Implement:

Register

Login

Logout

JWT

Refresh token

Password hashing

---

# Database

Create:

users

roles

permissions

user_profiles

---

# Phase 3 - User Module

Goal:

User management.

---

# Features

Profile view

Profile update

Account settings

---

# Phase 4 - Product Catalog

Goal:

Allow users to see gold products.

---

# Features

Create products

Update products

Product listing

Search

Filter

---

# Database

Create:

products

categories

product_images

---

# Phase 5 - Pricing Engine

Goal:

Gold price management.

---

# Features

Current price

Price history

Price calculation

---

# Rules

All price calculation goes through Pricing Module.

---

# Phase 6 - Wallet System

IMPORTANT CORE FEATURE

---

# Features

Create wallet

Gold balance

Rial balance

Transaction history

---

# Database

Create:

wallets

gold_transactions

rial_transactions

---

# Rules

Every balance change creates transaction.

---

# Phase 7 - Order System

Goal:

Manage buying and selling.

---

# Features

Create order

Track status

Cancel order

Order history

---

# Database

Create:

orders

order_items

---

# Phase 8 - Payment Integration

Goal:

Connect payment system.

---

# Features

Create payment

Gateway redirect

Verification

Callback handling

---

# Important Flow

Payment Success:

↓

Calculate gold

↓

Increase wallet

↓

Create transaction

↓

Complete order

---

# Phase 9 - Gold Buying MVP

This is the main MVP feature.

---

# Flow

User selects gold

↓

Creates order

↓

Pays

↓

Payment verified

↓

Gold ownership created

↓

Wallet updated

---

# Phase 10 - Gold Selling

After buying works.

---

# Features

Sell request

Balance check

Price calculation

Gold deduction

Settlement

---

# Phase 11 - Admin Panel

Goal:

Platform management.

---

# Features

User management

Product management

Order management

Payment monitoring

Reports

---

# Phase 12 - Notifications

Implement:

SMS

Email

Push

---

# Phase 13 - Testing

Before production:

Run:

Unit tests

Integration tests

E2E tests

---

# Phase 14 - Deployment

Production preparation:

Setup:

- CI/CD

- Monitoring

- Logging

- Backup

---

# MVP Completion Criteria

MVP is complete when:

User can:

Register

Login

View gold price

Buy gold

Pay

Receive gold in wallet

View transactions

---

# Post MVP

Future features:

Marketplace

Transfer gold

Auction

AI recommendations

Advanced analytics

---

# Development Rules

Never:

Build future features before MVP completion.

Avoid:

Premature microservices.

Keep architecture clean.

---

# End